## Slide 1: The GEF Portal
Status and Update
GEF Agency Retreat, September 26
Washington, D.C.

## Slide 2: Launched in July
Data migration from GEF-6
  Complex, took some time, two different system - - worked through
Main functionality in place – with much help from Juman/ITS
  GEF-6 CEO endorsement and PPG requests – processed in Portal
  GEF-7 PIFs, PFDs – can be submitted; and ITS has made several recent improvements
  Agencies can receive GEFSec review, respond in Portal
  Projects being processed
Other features: aligned to GEF-7; taxonomy; geo-location field; guidance
notes; implementation modules; workspace . . .

## Slide 3: Transition issues
Big system-transition. System will bring many benefits and efficiencies, but now working through issues and questions in the transition:
  Submitting GEF-7 EAs – target to program by Oct. 5
  Submitting PPGs – GEF-6 child project, GEF-7 PIF - ok; being programming for GEF-7 child projects, stand-alone
  Format sensitivity issue - certain characters in file name (e.g., comma, apostrophe, quotes, accents . . .)
  Upload of large docs - now resolved. Working on ability to download such docs (licensing issue)
  Resubmission – enabled
  Validation alerts overbroad (e.g., for LDCF/SCCF) – now fixed
  Save button – issue in some situations; being addressed
  Download and print features – high on list
  Provisioning all users – team helping on all additions/changes
  Submitting PIRs for GEF-5 and earlier - pending data migration
  Getting used to workflow-based system – Juman, GEFPortal Helpline
Coming: dynamic search, data migration (GEF-5 and earlier), reporting, dashboard

## Slide 4: Actions to address issues and complete programming
Priorities communicated to ITS
  Emergency list (to meet Oct. 5 deadline and core business needs)
  Subsequent tasks (dashboard, reporting, search feature)
Actions to address according to priority
  ITS team (meeting with Henry); many issues now resolved
  Includes issues identified during troubleshooting by all Agencies
Troubleshooting specific issues during transition
  Juman in lead with ITS team, in direct contact with Agencies

## Slide 5: Actions (cont’d)
Flexibility for agencies on deadlines during transition
Side meetings today and this week with ITS team to review and address issues

## Slide 6: Demonstration
Core Indicators
Implementation Modules